Business Rules Extraction

Use Case diagram

Class/sequence diagram

Code/Unit testing

DB Design

UI Design / Prototyping

Test Automation

**Tracks:**

*Core – Word press / Enterprise library integration/ Audit Trail – 15 days*

*BRE / Use cases – Mahesh/Anitha/Karthi – 7 days*

*DB / Class/sequence diagram Design – Mahesh/Karthi – 10 days*

*Dev/Test automation/ - Mahesh/Saravanan - 35 days*

**Modules**

1. *Core – 17 days – Saravanan*
2. *Material Master – 30 days – Mahesh*
3. *Transactions*
   1. *Stock Request – 5 days – Saravanan*
   2. *Misc. Receipts/ Issues – 7 days – Saravanan*
   3. *Stock Transfer/ Verification – 10 days - Saravanan*
4. *Other Masters – 5 days - Both*